Table of Contents

# 1	OPUS RESPONSE AUDIT - NorthStar Agency Correction Pass

Auditor Response: Codex (execution engineer)
Date: 18 February 2026
Scope: Closure response to OPUS audit findings (14 issues) on project introduction + structure integrity

Verdict: CORRECTION PASS COMPLETED
Status: 14/14 issues addressed with file-level evidence

## 1.1	Executive Summary

This correction pass did two things in parallel:

- Closed every issue identified in the OPUS review (5 critical, 4 medium, 5 minor).

- Normalized document architecture by moving scattered root documents into dedicated docs/ and research/ folders.

The introduction artifact was rewritten and regenerated:

- docs/handover/NorthStar_Agency_Project_Introduction.md

- docs/handover/NorthStar_Agency_Project_Introduction.docx

## 1.2	Before/After Structural Change

Before:

- Strategic research markdown lived in root.

- Strategic research DOCX lived in NorthStar Project/.

- Master plan and handover were in root.

After:

- Handover docs live in docs/handover/.

- Plans live in docs/plans/.

- Strategic research lives in research/strategic_foundation/ (+ docx/).

- Root is now operationally cleaner (code/runtime first, docs/research separated).

Evidence:

- docs/README.md

- research/README.md

- docs/plans/PLAN_STRUCTURE_UPDATE_2026-02-18.md

## 1.3	Issue-by-Issue Closure

### 1.3.1	Critical #1 - README identity stale

Severity: Critical
Status: Fixed

What was wrong:

- README.md still identified the project as LinkedIn IT Job Finder and described only scraper scope.

What was changed:

- Rewrote README to NorthStar identity and agency scope.

- Added canonical doc pointers and explicit safety boundary for backup project.

Evidence:

- README.md:1

- README.md:7

- README.md:41

- README.md:47

Reasoning:

- Migration starts at README. Wrong identity causes immediate context drift and wrong operator assumptions.

### 1.3.2	Critical #2 - package identity stale

Severity: Critical
Status: Fixed

What was wrong:

- package.json still used linkedin-it-job-finder and legacy description.

What was changed:

- Rebranded package metadata to northstar-agency.

- Added engines to reduce runtime ambiguity in migration.

- Aligned lockfile package name.

Evidence:

- package.json:2

- package.json:4

- package.json:19

- package-lock.json:1

Reasoning:

- Tooling identity must match program identity; lockfile mismatch can create confusion in CI/runtime metadata.

### 1.3.3	Critical #3 - COMPLIANCE.md truncated

Severity: Critical
Status: Fixed

What was wrong:

- Compliance file was a short summary and lacked operational depth.

What was changed:

- Rebuilt brain/COMPLIANCE.md into a full policy with:

- platform compliance controls,

- DL 260/2009 legal boundary interpretation,

- AI ethics governance,

- reverse recruiting do/do-not rules,

- quality gates,

- breach handling workflow,

- ownership map.

Evidence:

- brain/COMPLIANCE.md:7

- brain/COMPLIANCE.md:36

- brain/COMPLIANCE.md:56

- brain/COMPLIANCE.md:81

- brain/COMPLIANCE.md:103

- brain/COMPLIANCE.md:120

- brain/COMPLIANCE.md:138

Reasoning:

- Compliance is a control document, not a summary note. The expanded version is now enforceable and auditable.

### 1.3.4	Critical #4 - Deep research docs underrepresented

Severity: Critical
Status: Fixed

What was wrong:

- The original intro treated strategic research as peripheral references.

What was changed:

- Added dedicated strategic section that explains why those documents are the intellectual blueprint.

- Moved research files into a dedicated research structure.

Evidence:

- docs/handover/NorthStar_Agency_Project_Introduction.md:39

- docs/handover/NorthStar_Agency_Project_Introduction.md:43

- docs/handover/NorthStar_Agency_Project_Introduction.md:50

- research/strategic_foundation/Evidence-Based Benchmark Research for Building a Full AI Job Sourcing Agency.md

- research/strategic_foundation/Technical Re-Engineering of the Northstar Agency - Industrializing AI-Driven End-to-End Job Sourcing.md

Reasoning:

- Strategic research drives plan decisions; burying it breaks migration understanding and continuity.

### 1.3.5	Critical #5 - SCRAPER_SPEC missing in core documentation

Severity: Critical
Status: Fixed

What was wrong:

- brain/SCRAPER_SPEC.md was not properly surfaced in governance/pipeline context.

What was changed:

- Added explicit SCRAPER_SPEC coverage in governance and runtime sections.

- Included in migration minimum context pack.

Evidence:

- docs/handover/NorthStar_Agency_Project_Introduction.md:99

- docs/handover/NorthStar_Agency_Project_Introduction.md:143

- docs/handover/NorthStar_Agency_Project_Introduction.md:326

Reasoning:

- SCRAPER_SPEC is a behavioral contract for runtime logic. Excluding it makes migration error-prone.

### 1.3.6	Medium #6 - Missing A_TIER dossier template in inventory

Severity: Medium
Status: Fixed

Evidence:

- docs/handover/NorthStar_Agency_Project_Introduction.md:92

Reasoning:

- The template is a direct runtime dependency for dossier standardization and must be listed in governance.

### 1.3.7	Medium #7 - Missing utils layer documentation

Severity: Medium
Status: Fixed

Evidence:

- docs/handover/NorthStar_Agency_Project_Introduction.md:167

- docs/handover/NorthStar_Agency_Project_Introduction.md:168

Reasoning:

- src/utils/brainReader.js and src/utils/brainWriter.js are the bridge between runtime and brain memory.

### 1.3.8	Medium #8 - Model version mismatch in multi-agent description

Severity: Medium
Status: Fixed

Evidence:

- docs/handover/NorthStar_Agency_Project_Introduction.md:117

Reasoning:

- Model versions are time-variant. The document now explicitly marks version labels as metadata that may change.

### 1.3.9	Medium #9 - Archive inventory incomplete

Severity: Medium
Status: Fixed

Evidence:

- docs/handover/NorthStar_Agency_Project_Introduction.md:272

- docs/handover/NorthStar_Agency_Project_Introduction.md:282

Reasoning:

- Complete historical inventory is required for reproducibility and context archaeology.

### 1.3.10	Minor #10 - HANDOVER_BACKUP files omitted

Severity: Minor
Status: Fixed

Evidence:

- docs/handover/NorthStar_Agency_Project_Introduction.md:104

- docs/handover/NorthStar_Agency_Project_Introduction.md:105

### 1.3.11	Minor #11 - daily_routine.js location unclear

Severity: Minor
Status: Fixed

Evidence:

- docs/handover/NorthStar_Agency_Project_Introduction.md:153

### 1.3.12	Minor #12 - Template maturity not flagged

Severity: Minor
Status: Fixed

Evidence:

- docs/handover/NorthStar_Agency_Project_Introduction.md:234

- docs/handover/NorthStar_Agency_Project_Introduction.md:236

### 1.3.13	Minor #13 - Node version statement weak portability

Severity: Minor
Status: Fixed

What was changed:

- Added .nvmrc.

- Added engines field in package.json.

- Added migration-time verification instruction in intro.

Evidence:

- .nvmrc

- package.json:19

- docs/handover/NorthStar_Agency_Project_Introduction.md:310

### 1.3.14	Minor #14 - src/analysis.js undocumented

Severity: Minor
Status: Fixed

Evidence:

- docs/handover/NorthStar_Agency_Project_Introduction.md:163

- docs/handover/NorthStar_Agency_Project_Introduction.md:337

## 1.4	Additional Architecture Cleanup Completed

Not part of the original 14-issue list, but required by current direction:

- Introduced dedicated documentation and research roots.

- Moved and normalized key artifacts.

- Added import index scaffold for ChatGPT Web migration tracking.

Evidence:

- docs/README.md

- docs/imports/gpt_web/INDEX.md

- research/README.md

- docs/plans/PLAN_STRUCTURE_UPDATE_2026-02-18.md

## 1.5	Regenerated Deliverables

- docs/handover/NorthStar_Agency_Project_Introduction.md

- docs/handover/NorthStar_Agency_Project_Introduction.docx

## 1.6	Residual Risks / Open Items

- OPUS model itself has not yet run a fresh post-fix audit from its own session.

- Content quality of internal templates is intentionally concise; expansion for production-scale use remains a planned enhancement.

- Skill-test imports from ChatGPT Web still need ingestion into:

  - assessments/completed/

  - brain/SKILLS_EVIDENCE_LEDGER.json

## 1.7	Paste-Ready Request to OPUS

Please run a post-fix confirmation audit against:

- docs/handover/NorthStar_Agency_Project_Introduction.md

- docs/handover/NorthStar_Agency_Project_Introduction.docx

- brain/COMPLIANCE.md

- README.md

- package.json

Expected outcome: all 14 previously flagged issues should now resolve to Fixed or Equivalent.